## Slide 1: With Agile Development - Communication is The Key
Colin Eberhardt
Technical Architect
Scott Logic Ltd.

## Slide 2: We’re all doomed!
200% of projects overrun their budget
125% of software projects fail
…
Source: Wikipedia

## Slide 3: What is Agile Development?
Requirements
Design
Implementation
Release
Requirements
Design
Implementation
Release
Waterfall
Agile
Iterative
Collaborative
Adaptive
Lightweight
Frequent releases

## Slide 4: Which methodology?
DSDM ?
XP ?
SCRUM ?
Does it really matter?

## Slide 5: Scott Logic - Diversity
Diverse range of clients
  Diverse range of methodologies
  Global: New York, Tokyo, Denmark, …
Diverse range of projects
  Small / large
  Long / short
Remote working
  Timezone / culture / language
  Communication
Provides us with a range of experiences
  Good and bad!

## Slide 6: Challenges to project success
Requirements
  Understanding
  Accommodating change
  Capturing correctly
Estimation
  Expert estimation is dominant approach
  Typically over-optimistic
  It is not easy!

## Slide 7: Case Study
Danish Investment Bank
  Online Investment Bank
  Their software is key to their success
FX Options Board Project
  4 months to live
  SCRUM process

## Slide 8: Project structure
Small teams (3-6 people)
  Split across sites
  Component focussed
Back-end team
3-6 Developers
Front end-team
3-6 Developers
Business Owner

## Slide 9: Project lifecycle – kick-off
Lightweight requirements
  Typically a few mock-ups and a perhaps some text
  Visual mock-ups double as marketing tools
Assemble teams
Initial milestones determined
  Milestones are used as progress markers
Initial backlog of tasks constructed
  High level
  Component focussed
  Measured in days

## Slide 10: Project lifecycle – start of Sprint
Sprint = iteration
Select high-level tasks
  Based on priority and milestones
Breakdown and estimate
  Create low level tasks
  Estimate as a team
    Results in “buy-in”
  Measure in hours

## Slide 11: Project lifecycle – daily meetings
Daily team meetings
  Brief discussion of progress
  Re-estimation of tasks

## Slide 12: Project lifecycle – The burndown
Communicates progress
  Visible to Developers
  Visible to Business Owner
  Visible to Peer-teams
Continually re-assessed
  Each day the effort remaining is your best guess
  Visible impact of changed requirements
Retrospective
  A great tool for analysis

## Slide 13: Case study
Process has been a success over 4 projects (to date)
Another 3 in progress
This is a particularly process-aware client

## Slide 14: Tackling the challenges
Requirements
  Allow them to evolve
  Milestones, burndowns, releases, encourage communication with the business owner
  Wrong moves are acceptable!
Estimation
  Collaborative
  Team buy-in
  Sprint retrospective
  Estimation errors are measureable
… through communication

## Slide 15: Which methodology?
DSDM ?
XP ?
SCRUM ?
Does it really matter? …
NO!

## Slide 16: Conclusions
Iterate
Communicate
Succeed